JobSentinel
Product Requirements Document & Ordered Implementation Plan
Version 1.0 | August 12, 2026

# 1. Product Vision

JobSentinel is a web application that monitors selected company career sources, detects new jobs, evaluates job-to-user fit, sends timely notifications, and tracks applications from discovery through offer or rejection.

# 2. Business Goal

Build a focused MVP for technology job seekers.

Validate the product with 5–10 real users before investing heavily.

Start with a Free + Pro model after users demonstrate value.

Potential future customers: individual job seekers, career coaches, and recruiting teams.

# 3. Initial Target Market

Start with technology professionals: Cybersecurity Engineers, SOC Analysts, Security Analysts, Data Engineers, Data Analysts, and Cloud Engineers.

# 4. MVP Requirements

Secure registration/login

Career profile

Target company watchlist

Target roles and keywords

Location, remote/hybrid/on-site and salary filters

Job ingestion from permitted APIs, feeds, or public career endpoints

Normalization and validation

Duplicate detection

New-job detection

Explainable basic match score

Job dashboard

Email notifications

Save job

Application tracker

Application status history

Basic analytics

Audit logging and security baseline

# 5. Post-MVP Features

Resume PDF/DOCX upload

Embeddings + PostgreSQL pgvector

AI job/resume matching

AI match explanations

Resume and cover-letter assistance

SMS/push notifications

Interview reminders

Advanced analytics

Career-coach accounts

Payments/subscriptions

Azure deployment and monitoring

Microsoft Sentinel integration

# 6. Technology Stack

Frontend: Next.js, React, TypeScript

Backend: Python, FastAPI, Pydantic

Database: PostgreSQL

Vector search: pgvector

Data ingestion: Python; later Airflow/Prefect or Azure Data Factory

Scheduling: APScheduler initially; Celery/Airflow later

AI: Embeddings + LLM API

Cloud: Azure App Service/Container Apps, Azure PostgreSQL, Blob Storage, Key Vault, Azure Monitor

DevOps: GitHub, GitHub Actions, Docker

Testing: pytest, Playwright, API tests

Security: OWASP practices, RBAC, rate limiting, Bandit, Semgrep, Trivy

Monitoring: Structured logging, Azure Monitor/Application Insights; later Microsoft Sentinel

# 7. High-Level Architecture

Next.js → FastAPI → PostgreSQL/pgvector → Job collectors → permitted career APIs/feeds → validation/normalization → deduplication → matching engine → notification service → application tracker.

# 8. Core Database Tables

users

user_profiles

companies

job_sources

jobs

job_skills

user_skills

job_matches

applications

application_events

notifications

notification_preferences

audit_logs

Core jobs fields: external_job_id, company_id, title, description, location, remote_type, employment_type, salary_min, salary_max, url, source, posted_date, first_seen_at, last_seen_at, status, created_at, updated_at.

# 9. MVP Match Score

Title match — 25%

Skills match — 25%

Experience — 15%

Location/work arrangement — 15%

Education — 5%

Certifications — 5%

Industry — 5%

Salary — 5%

Show the score plus matched skills, missing skills, location fit, experience fit, and other important reasons.

# 10. Ordered Implementation Roadmap

## Step 1 — Project Foundation

Create GitHub repository, README, .gitignore, .env.example, Python environment, Next.js app, Docker Compose, and project folders.

Done when: Both frontend and backend run locally.

## Step 2 — PostgreSQL

Create the database, ERD, migrations, core tables, constraints, and indexes.

Done when: A fresh database can be created from migrations.

## Step 3 — Sample Data

Insert realistic sample companies and jobs so the application can be developed without depending on live sources.

Done when: Jobs display end-to-end.

## Step 4 — First Permitted Job Source

Implement one approved API/feed/public endpoint; collect, validate, normalize, and load jobs.

Done when: Scheduled ingestion works.

## Step 5 — Deduplication

Use external job IDs where available and normalized fallback keys.

Done when: Repeated scans do not create duplicates.

## Step 6 — New Job Detection

Compare scans, store first_seen_at, and generate a new-job event only once.

Done when: A new posting is detected reliably.

## Step 7 — FastAPI

Build authentication, profile, company, job, match, application, and notification APIs with validation and tests.

Done when: Core API works through Swagger/Postman.

## Step 8 — Basic Matching

Implement the weighted scoring model and explainable results.

Done when: Every eligible job receives a score.

## Step 9 — Email Alerts

Create notification preferences, templates, thresholds, and notification history.

Done when: High-match new jobs trigger email.

## Step 10 — Next.js Dashboard

Build login, profile, watchlist, job list/detail, match explanation, save/apply controls, and tracker.

Done when: A user can complete the full workflow.

## Step 11 — Application Tracker

Implement Saved, Applied, Recruiter Contacted, Assessment, Interview, Final Interview, Offer, Rejected, Withdrawn, notes, and follow-up dates.

Done when: Application history is retained.

## Step 12 — AI + pgvector

Add secure resume extraction, embeddings, pgvector similarity, and AI explanations. Keep rule-based scoring as fallback.

Done when: AI can explain job/profile fit.

## Step 13 — Security Hardening

Add authorization, rate limiting, input validation, secure uploads, secrets management, audit logs, dependency scanning, and OWASP review.

Done when: Security checklist passes.

## Step 14 — Azure Deployment

Containerize and deploy frontend/backend/database/storage; configure Key Vault, monitoring, backups, and environments.

Done when: Cloud-hosted MVP works.

## Step 15 — CI/CD

GitHub Actions: lint → test → security scan → build → deploy.

Done when: Deployment is repeatable.

## Step 16 — Business Validation

Recruit 5–10 real users, measure alert quality, retention, and willingness to pay, then prioritize the next features.

Done when: You have real product feedback and a validated roadmap.

# 11. First 14 Days — Daily Work Plan

Day 1 — Create GitHub repo, README, .gitignore, issue board, and project folders.

Day 2 — Install/configure Python, Node.js, PostgreSQL, and Docker; verify local environment.

Day 3 — Create PostgreSQL database and draw the first ERD.

Day 4 — Create migrations and users, companies, job_sources, and jobs tables.

Day 5 — Add applications, application_events, notifications, and audit_logs.

Day 6 — Add sample companies/jobs and test SQL queries and indexes.

Day 7 — Create FastAPI project and health endpoint.

Day 8 — Create company/job CRUD APIs.

Day 9 — Create the first permitted job collector.

Day 10 — Normalize and validate incoming jobs.

Day 11 — Implement deduplication and first_seen_at logic.

Day 12 — Implement new-job detection and pytest tests.

Day 13 — Build a simple Next.js job list connected to FastAPI.

Day 14 — Demo the first vertical slice, document it, and commit a milestone.

# 12. First Vertical Slice

Do not start with AI, Databricks, payments, mobile, Kubernetes, or many job sources. First prove: one permitted source → collector → PostgreSQL → deduplication → new-job detection → FastAPI → simple dashboard. This gives you a working product before adding complexity.

# 13. Security & Data Source Rules

Prefer official APIs, feeds, or permitted public career endpoints.

Review source terms, robots directives, rate limits, authentication requirements, and permitted use.

Do not bypass CAPTCHAs, authentication, access controls, or technical restrictions.

Store only data needed for the product purpose.

Protect resumes and account information; do not expose uploaded files publicly.

Use parameterized SQL, secure authentication, least privilege, HTTPS, rate limiting, and audit logs.

# 14. Monetization Strategy

Free: limited companies/roles, daily alerts, limited saved jobs.

Pro target: about $9.99/month for more companies, frequent alerts, AI matching, analytics, and reminders.

Pro+ target: about $19.99/month for AI resume assistance, cover-letter assistance, interview preparation, and advanced features.

Career-coach/B2B plans can be explored after individual-user validation.

Do not optimize for revenue before confirming that users value the alerts and matching accuracy.

# 15. Skills You Will Demonstrate

Data Engineering: SQL, PostgreSQL, ETL/ELT, API ingestion, normalization, data quality, deduplication, scheduling, monitoring

Software Engineering: Python, FastAPI, REST APIs, TypeScript, React/Next.js, Git, testing

AI: Embeddings, pgvector, semantic search, NLP, LLM APIs, prompt design, evaluation

Cloud: Azure, PostgreSQL, Blob Storage, Key Vault, App Service/Container Apps, Monitor

DevOps: Docker, GitHub Actions, CI/CD, environment management

Cybersecurity: Authentication, authorization, RBAC, OWASP Top 10, secure coding, secrets management, audit logging, vulnerability scanning, SIEM concepts

# 16. MVP Definition of Done

User can register/login.

User can define target companies and roles.

At least one permitted source is collected automatically.

Jobs are normalized, stored, indexed, and deduplicated.

New jobs are detected.

Jobs receive explainable match scores.

High-match jobs generate email alerts.

User can save a job and mark it Applied.

Application status/history is visible.

Automated tests exist.

Security baseline is documented.

Local setup is reproducible.

Application can be deployed to Azure.

# 17. GitHub Milestones

01-project-foundation

02-database

03-job-ingestion

04-deduplication

05-fastapi

06-matching

07-notifications

08-frontend

09-application-tracker

10-ai

11-security

12-azure-cicd

13-business-validation

# 18. Immediate Starting Point

Start with Step 1 only. After completing each step, commit the code to GitHub and record what changed. Do not move to the next major technology until the current milestone works. Your first objective is a small, working end-to-end product—not a perfect architecture.